## Slide 1: Better (Small) Scientific Software Teams
Michael A. Heroux, Sandia National Laboratories
SIAM CSE
Atlanta, GA
February 28, 2017
Tutorial slides available at: http://bit.ly/siam-cse17-mt3

## Slide 2: Acknowledgments
Sandia National Laboratories is a multi-program laboratory managed and operated by Sandia Corporation, a wholly owned subsidiary of Lockheed Martin Corporation, for the U.S. Department of Energy’s National Nuclear Security Administration under contract DE-AC04-94AL85000. SAND NO. 2016-8466 C.

## Slide 3: Outline
Introduction
Small Team Models, Challenges.
Agile workflow management for small teams
  Intro to terminology and approaches
  Overview of Kanban
  Free tools: Trello, GitHub.
Hands on: Issue tracking via Kanban in GitHub.
Notes:   Motivation for verification and testing
  Definitions
  Best practices
  Automated test harnesses

## Slide 4: Objectives
Productivity – Output per unit input.
Sustainability – The future cost of usability.
Goals for today:
  Learn how to improve
    Developer productivity.
    Software sustainability.
  For the purposes of better scientific productivity,
  Using tools, processes and practices.

## Slide 5: Tradeoffs: Better, faster, cheaper
“Better, faster, cheaper: Pick two of the three.”
  Scenario: (Today) You are behind in developing a sophisticated new model in your software that you want to use for results in an upcoming paper.
  Which of these could be reasonable choices?
    Develop a simpler model for the paper.
    Set other work aside and spend more time on development.
    Ask for an extension on the paper deadline.
    Develop sophisticated model, but don’t test its correctness.
    Develop sophisticated model, but don’t document it or check it in.

## Slide 6: Improved developer productivity
“Better, faster, cheaper: Pick all three.” – Near term.
  Scenario: (6 months later) After investing in developer productivity improvements, you are on time in developing a sophisticated new model in your software that you want to use for results in an upcoming paper.
  Invest in developer tools, processes, practices.

## Slide 7: Improved software sustainability
“Better, faster, cheaper: Pick all three.” – Long term.
  Scenario: (3 years later) After investing in software sustainability improvements, you are on time in developing several sophisticated new models in your software that you want to use for results in upcoming papers.
  Invest in testing, documentation, integration for long-term software usability.

## Slide 8: Small team interaction model
Team composition:
  Senior staff, faculty:
    Stable presence, in charge of science questions, experiments.
    Know the conceptual models well.
    Spend less time writing code, fuzzy on details.
  Junior staff, students:
    Transient, dual focus (science results, next position).
    Staged experience: New, experienced, departing.
    Learning conceptual models.
    Write most code, know details.

## Slide 9: Small team challenges
Ramping up new junior members:
  Background.
  Conceptual models.
  Software practices, processes, tools.
Preparing for departure of experienced juniors.
  Doing today those things needed for retaining work value.
  Managing dual focus.

## Slide 10: Large team challenges
Composed of small teams (and all the challenges).
Additional interaction challenges.

## Slide 11: Managing issues: Fundamental software process
Issue: Bug report, feature request
Approaches:
  Short-term memory, office notepad
  ToDo.txt on computer desktop (1 person)
  Issues.txt in repository root (small co-located team)
  …
  Web-based tool + Kanban (distributed, larger team)
  Web-based tool + Scrum (full-time dev team)
IDEAS project:
  Jira Agile + Confluence: Turnkey web platform (ACME too)
  Kanban: Simplest of widely known Agile SW dev processes
Informal, less
training
Formal, more
training
Continual improvement

## Slide 12: Kanban principles
Limit number of “In Progress” tasks
Productivity improvement:
  Optimize “flexibility vs swap overhead” balance. No overcommitting.
  Productivity weakness exposed as bottleneck. Team must identify and fix the bottleneck.
  Effective in R&D setting. Avoids a deadline- based approach. Deadlines are dealt with in a different way.
Provides a board for viewing and managing issues
Task: Have Eureka moment by Tuesday.

## Slide 13: Basic kanban
Backlog | Ready | In Progress | Done
Any task idea Trim occasionally Source for other columns | Task + description of how to do it. Could be pulled when slot opens. Typically comes from backlog. | Task you are working on right now. The only kanban rule: Can have only so many “In Progress” tasks. Limit is based on experience, calibration. Key: Work is pulled. You are in charge! | Completed tasks. Record of your life activities. Rate of completion is your “velocity”.
Notes:
Ready column is not strictly required.
Other common column: In Review
Can be creative with columns:
  Waiting on Advisor Confirmation.

## Slide 14: Personal kanban
Personal kanban: Kanban applied to one person.
  Apply kanban principles to your life.
  Fully adaptable.
Personal kanban: Commercial book/website.
  Useful, but not necessary.
http://www.personalkanban.com

## Slide 15: Kanban tools
Wall, whiteboard, blackboard: Basic approach.
Software, cloud-based:
  Trello, JIRA, GitHub Issues.
  Many more.
I use Trello (browser, iPhone, iPad).
  Can add, view, update, anytime, anywhere.

## Slide 16: Big question: How many tasks?
Personal question.
Approach: Start with 2 or 3. See how it goes.
Use a freeway traffic analogy:
  Does traffic flow best when fully packed? No.
  Same thing with your effectiveness.
Spend time consulting board regularly.
  Brings focus.
  Enables reflection, retrospection.
Use slack time effectively.

## Slide 17: Importance of “In Progress” concept for you
Junior community members:
  Less control over task.
  Given by supervisor.
In Progress column: Protects you.
  If asked to take on another task, respond:
    Is this important enough to become less efficient?
    Sometimes it is.

## Slide 18: Project: Atlanta
Four tasks:
  Define requirements.
  Develop design document.
  Write test driver.
  Write source code to make test pass.
Notes:
  You will have many tasks in a real project.
  Tasks are called issues in GitHub.
  Good reference: The Agile Samurai

## Slide 19: Hands on issue tracking: Go to Github
Goal: Learn how to set up communication in GitHub:
  Pre-steps: Set up a repository, communication paths.
  Create:
    Issues – Any task you want to accomplish.
    Labels – Categories for grouping issues by type.
    Milestones – Groups of issues for tracking progress.
    Projects – Kanban board for tracking progress.

## Slide 20: Hands on issue tracking: Go to Github
https://github.com/
Create new (public) repository called atlanta.
Add collaborators (pick your neighbor).
  Settings -> Collaborators
  Type Github ID (not email address).
Set up a Google Groups email address.
  groups.google.com
  Email address: project-name@googlegroups.com
Add email notification:
  Settings -> Integrations & Services -> Add service -> Email
  Type in address, no Secret needed, uncheck ”Send from author”

## Slide 21: Adopt new approach: How to decide
Decision tree

## Slide 22: (Personal) Productivity++ Initiative Ask: Is My Work _______ ?
https://github.com/trilinos/Trilinos/wiki/Productivity---Initiative

## Slide 23: Other resources
The Agile Samurai: How Agile Masters Deliver Great Software (Pragmatic Programmers), Jonathan Rasmusson. Excellent, readable book on Agile methodologies. https://www.amazon.com/Agile-Samurai-Software-Pragmatic-Programmers/dp/1934356581
Code Complete, Steve McConnell. Excellent testing advice. His description of Structure Basis Testing is good, and it is a simple concept: Write one test for each logic path through your code.

## Slide 24: Outline
Part I: 9:10-10:50 am
[10 min] Background, introductions, objectives, setup
[15 min] Why effective software practices are essential for CSE projects
[25 min] Software licensing
[50 min] Effective models, tools, processes, and practices for small teams, including agile workflow management
  Interactive exercises
Part II: 1:30-3:10 pm
[25 min] Reproducibility
[75 min] Scientific software testing
  Automated testing and continuous integration
  Interactive exercises for code coverage
    Access to Linux environment with Git and GNU compiler suite