## Slide 1: Better (Small) Scientific Software Teams
Presented at ATPESC 2018
David E. Bernholdt Distinguished R&D Staff Member and Group Leader Oak Ridge National Laboratory
See slide 2 for license details

## Slide 2: License, citation, and acknowledgments
License and Citation
This work is licensed under a Creative Commons Attribution 4.0 International License (CC BY 4.0).
Requested citation: Michael A. Heroux and David E. Bernholdt, Better (Small) Scientific Software Teams, tutorial, in Argonne Training Program on Extreme-Scale Computing (ATPESC) 2018. DOI: 10.6084/m9.figshare.6941438.
Acknowledgements
This work was supported by the U.S. Department of Energy Office of Science, Office of Advanced Scientific Computing Research (ASCR), and by the Exascale Computing Project (17-SC-20-SC), a collaborative effort of the U.S. Department of Energy Office of Science and the National Nuclear Security Administration.
Sandia National Laboratories is a multimission laboratory managed and operated by National Technology and Engineering Solutions of Sandia, LLC, a wholly owned subsidiary of Honeywell International, Inc., for the U.S. Department of Energy’s National Nuclear Security Administration under contract DE-NA0003525.
This work was performed in part at the Oak Ridge National Laboratory, which is managed by UT-Battelle, LLC for the U.S. Department of Energy under Contract No. DE-AC05-00OR22725.

## Slide 3: Outline
Small Team Models, Challenges.
Agile workflow management for small teams
  Intro to terminology and approaches
  Overview of Kanban
  Free tools: Trello, GitHub.
Hands-on example of project management using GitHub

## Slide 4: Small Teams
Ideas for managing transitions and steady work.

## Slide 5: Small team interaction model
Team composition:
  Senior staff, faculty:
    Stable presence, in charge of science questions, experiments.
    Know the conceptual models well.
    Spend less time writing code, fuzzy on details.
  Junior staff, students:
    Transient, dual focus (science results, next position).
    Staged experience: New, experienced, departing.
    Learning conceptual models.
    Write most code, know details.

## Slide 6: Large team challenges
Composed of small teams (and all the challenges).
Additional interaction challenges.
Policies, regularly cultural exchanges important.

## Slide 7: Small team challenges
Ramping up new junior members:
  Background.
  Conceptual models.
  Software practices, processes, tools.
Preparing for departure of experienced juniors.
  Doing today those things needed for retaining work value.
  Managing dual focus.

## Slide 8: Research Team Member Lifecycle
Initiation Setup
Identify project activities
Create initiation checklist
Ramp Up
Work initiation checklist
Initiate project activities
Ongoing Planning
Kanban workflow
Observe policies
Ongoing Work
Conduct activities
Observe policies
Exit Setup
Identify final deliverables
Create exit checklist
Repeat
Start process again
Depart
Work complete
Work transferred
Contribution sustained
Team Member Lifecycle
Quick ramp up
Disciplined activities
Sustained contributions
Ramp Down
Work exit checklist
Leave project activities
Start

## Slide 9: Checklists & Policies
Team Member Phase |  | 
New Team Member | Steady Contributor | Departing Member
Checklist | Policies | Checklist
New, departing team member checklists:
  Example: Trilinos New Developer Checklist.
  https://software.sandia.gov/trilinos/developer/sqp/checklists/index.html
Steady state: Policy-driven.
  Example: xSDK Community policies.
  https://xsdk.info/policies/

## Slide 10: Your checklists & policies?
Checklist: New team member?
Policies: Ongoing work?
Checklist: Before someone departs?

## Slide 11: Collaborative Work Management
Managing with Kanban

## Slide 12: Managing issues: Fundamental software process
Issue: Bug report, feature request
Approaches:
  Short-term memory, office notepad
  ToDo.txt on computer desktop (1 person)
  Issues.txt in repository root (small co-located team)
  …
  Web-based tool + Kanban (distributed, larger team)
  Web-based tool + Scrum (full-time dev team)
Informal, less
training
Formal, more
training
Continual improvement

## Slide 13: Kanban principles
Limit number of “In Progress” tasks
Productivity improvement:
  Optimize “flexibility vs swap overhead” balance. No overcommitting.
  Productivity weakness exposed as bottleneck. Team must identify and fix the bottleneck.
  Effective in R&D setting. Avoids a deadline-based approach. Deadlines are dealt with in a different way.
Provides a board for viewing and managing issues
Task: Have Eureka moment by Tuesday.
Scrum

## Slide 14: Basic Kanban
Backlog | Ready | In Progress | Done
Any task idea Trim occasionally Source for other columns | Task + description of how to do it. Could be pulled when slot opens. Typically comes from backlog. | Task you are working on right now. The only kanban rule: Can have only so many “In Progress” tasks. Limit is based on experience, calibration. Key: Work is pulled. You are in charge! | Completed tasks. Record of your life activities. Rate of completion is your “velocity”.
Notes:
Ready column is not strictly required, sometimes called “Selected for development”.
Other common column: In Review
Can be creative with columns:
  Waiting on Advisor Confirmation.
  Tasks I won’t do.

## Slide 15: Personal Kanban
Personal Kanban: Kanban applied to one person.
  Apply Kanban principles to your life.
  Fully adaptable.
Personal Kanban: Commercial book/website.
  Useful, but not necessary.
http://www.personalkanban.com

## Slide 16: Kanban tools
Wall, whiteboard, blackboard: Basic approach.
Software, cloud-based:
  Trello, JIRA, GitHub Issues.
  Many more.
I use Trello (browser, iPhone, iPad).
  Can add, view, update, anytime, anywhere.

## Slide 17: Big question: How many tasks?
Personal question.
Approach: Start with 2 or 3. See how it goes.
Use a freeway traffic analogy:
  Does traffic flow best when fully packed? No.
  Same thing with your effectiveness.
Spend time consulting board regularly.
  Brings focus.
  Enables reflection, retrospection.
  Use slack time effectively.
  When you get out of the habit, start up again.

## Slide 18: Importance of “In Progress” concept for you
Junior community members:
  Less control over task.
  Given by supervisor.
In Progress column: Protects you.
  If asked to take on another task, respond:
    Is this important enough to become less efficient?
    Sometimes it is.

## Slide 19: Key Team Management Elements
Checklists:
  Initiation, Transition, Exit
Policies:
  How team conducts its work
Issue tracking system:
  All work tracked, visible to team
  Milestones: Aggregate related issues.
  Kanban board
  Regular meetings, updates

## Slide 20: Samples from Collegeville Org: Policies, Initiation Checklist

## Slide 21: Samples from Collegeville Org: Kanban Board

## Slide 22: Team Management Example
Team Policy
Checklists
Kanban Board

## Slide 23: Step 1: Create Issues-only GitHub repo
Go to https://github.com/username
  Example: https://github.com/maherou
Create new repo:
  Click on “+” (upper right).
  Select New repository…
  Give repo a name, e.g., Issues
  Select Public. In real life, this repo is often private (requires $ or special status)
  Init with README.
  Don’t add .gitignore or license.
  Click Create Repository.

## Slide 24: Step 2: Define Team Policy
Create file:
  Go to new repo: Issues.
  Select <> Code tab.
  Select Create new file TeamPolicy.md
Questions to address:
  How members support team?
  How team supports members?
Community version:
  http://contributor-covenant.org
Policy is living document:
  Informal good practices added.
  Avoidable bad situations addressed.

## Slide 25: Step 3a: Create Issues
Select the Issues tab.
Click on New Issue.
Type in task statement 1 (from list).
  Type in title only.
Click Submit new issue
Repeat.

## Slide 26: Step 3b: Create Initiation Checklist
Select the Issues tab.
Click on New Issue.
Select a classmate.
Type in title: Pat Evans Initiation Checklist
Add checklist items:
  Use syntax: - [ ] Description
Spaces required

## Slide 27: Step 4: Create Kanban Board
Select Projects tab
Click New Project
Use title
  Team Kanban board
Add these columns:
  Backlog, Ready, In progress, In review, Done.
Click on +Add cards (upper right).
  Move each issue to the proper Kanban column

## Slide 28: Next Steps: Real Life
Create a GitHub Org and set of repos for your team:
  Each team member has an individual repo.
  Each project has a repo.
  One special repo for issues.
Track all work:
  Use checklists for initiation, exit, any big new effort.
  Create Kanban board. Keep it current.
  Aggregate related issues using milestones.
Drive meetings using Kanban board.
Adapt this approach to meet your needs.
When you start to get sloppy, get back on track.

## Slide 29: Other Resources
The Agile Samurai: How Agile Masters Deliver Great Software (Pragmatic Programmers), Jonathan Rasmusson.
  http://a.co/eUGIe95
  Excellent, readable book on Agile methodologies.
  Also available on Audible.
Code Complete: A Practical Handbook of Software Construction, Steve McConnell.
  http://a.co/eEgWvKj
  Great text on software.
  Construx website has large collection of content.
Getting Things Done: The Art of Stress-Free Productivity, David Allen
  http://a.co/22EPvt6
  A classic in the personal productivity literature